Below is a training-grade dataset of realistic project emails, deliberately written to embed Risks (R), Issues (I), Dependencies (D), and Decisions (Dec) in natural language.

Each email is written the way real project stakeholders communicate, not tagged or artificial ideal for training the AI agent to detect, classify, and export RAID items.

# PROJECT EMAIL TRAINING SET (EMAILS)

### 1. Subject: API Integration Timeline Update

Hi Team,
The vendor confirmed the API documentation will only be ready by Friday, which may impact our integration start planned for Wednesday. If the delay continues, testing could slip. For now, we’ve agreed to proceed with mock data to avoid full standstill.

Thanks,
PM
(D: Vendor API docs | R: Integration delay | Dec: Use mock data)

### 2. Subject: Budget Review – March

Hi Finance,
We’ve noticed a higher-than-expected spend on contractor hours this month. If this trend continues, we may exceed the approved budget by April. We agreed in today’s call to pause non-critical enhancements until costs stabilise.

Regards,
PM
(I: Cost overrun | R: Budget breach | Dec: Pause enhancements)

### 3. Subject: Environment Availability

Hi All,
The test environment is currently unavailable due to an infrastructure issue. This blocks QA testing scheduled today. Infrastructure expects a fix by tomorrow morning.

PM
(I: Environment outage | D: Infra fix ETA)

### 4. Subject: Steering Committee Outcomes

Dear Stakeholders,
During today’s steering meeting, we agreed to proceed with Phase 2 even though Phase 1 documentation is not fully signed off. This introduces some rework risk if requirements change later.

PM
(Dec: Proceed to Phase 2 | R: Rework due to unsigned requirements)

### 5. Subject: Resource Availability Next Week

Hi Team,
Please note Sarah will be on leave next week. This impacts the data migration task, which is currently assigned solely to her. We may need to reassign or accept a short delay.

PM
(D: Sarah availability | R: Migration delay)

### 6. Subject: Client Feedback on Scope

Hi Team,
The client has requested an additional reporting feature not included in the original scope. We have not yet assessed the impact on timeline or cost. No approval has been granted yet.

PM
(R: Scope creep | I: Unapproved change)

### 7. Subject: Decision on Testing Approach

Hi QA,
Given the compressed timeline, we’ve decided to reduce manual regression testing and rely more heavily on automated tests. This could increase the risk of minor defects reaching UAT.

PM
(Dec: Reduce manual testing | R: Quality risk)

### 8. Subject: Vendor Contract Status

Hi Legal,
We are still waiting for the signed SOW from Vendor X. Without this, we cannot formally start development activities planned for next week.

PM
(D: Signed SOW | I: Work cannot start)

### 9. Subject: Change in Go-Live Date

Hi Stakeholders,
Due to unresolved security findings, we are proposing to move the go-live date by two weeks. A formal decision is required by Friday to avoid further disruption.

PM
(I: Security findings | R: Go-live delay | Dec: Pending)

### 10. Subject: Data Migration Risk

Hi Team,
Initial test runs show data inconsistencies in legacy records. If not resolved early, this could impact reporting accuracy post go-live. We recommend a dedicated data cleansing activity.

PM
(I: Data inconsistency | R: Reporting errors | Dec: Recommend cleansing)

### 11. Subject: Dependency on Third-Party Approval

Hi All,
Final deployment is dependent on regulatory approval, which is still under review. Any delay here will push the release window.

PM
(D: Regulatory approval | R: Release delay)

### 12. Subject: Sprint Capacity Concern

Hi Scrum Team,
Velocity has dropped over the last two sprints due to competing BAU work. If this continues, committed stories may not be delivered this sprint.

PM
(R: Sprint commitment risk | D: Team capacity)

### 13. Subject: Design Review Outcome

Hi Team,
The design was approved today with minor comments. However, if those comments are not addressed, sign-off may be revoked.

PM
(Dec: Conditional approval | R: Approval reversal)

### 14. Subject: Testing Tools License

Hi Procurement,
Our testing tool license expires next week. Without renewal, testing activities will stop. Please confirm renewal status urgently.

PM
(D: License renewal | I: Testing blocked)

### 15. Subject: Architecture Change Request

Hi Architecture Board,
A change to the integration pattern has been proposed. If approved, development effort will increase by approximately two weeks.

PM
(R: Schedule impact | Dec: Pending approval)

### 16. Subject: Missed Deliverable

Hi Vendor,
The agreed milestone delivery for Module A was missed yesterday. Please confirm the revised delivery date and mitigation plan.

PM
(I: Missed milestone | R: Downstream delay)

### 17. Subject: UAT Entry Criteria

Hi All,
UAT cannot begin until all critical defects are resolved. Currently, three critical defects remain open.

PM
(D: Defect resolution | I: UAT blocked)

### 18. Subject: Decision on Reporting Format

Hi Stakeholders,
Based on feedback, we will proceed with a dashboard-based reporting approach rather than PDF reports.

PM
(Dec: Reporting format decision)

### 19. Subject: Cloud Cost Alert

Hi Finance,
Cloud usage has spiked unexpectedly this week. If usage continues at this level, monthly costs will exceed forecast.

PM
(I: Cost spike | R: Budget overrun)

### 20. Subject: Delay in Requirements Sign-Off

Hi Client,
We are still awaiting formal sign-off on the requirements document. Development is proceeding at risk until approval is received.

PM
(D: Requirements sign-off | R: Rework risk)

Understood. Below are Emails 21–100 fully written out, each followed by the expected AI extraction output showing Risks (R), Issues (I), Dependencies (D), and Decisions (Dec) exactly as your AI PM agent should identify and export them.

This is written as a training-grade corpus with realistic phrasing, ambiguity, and cross-signal language.

EMAILS 21–100 WITH EXPECTED AI EXTRACTION

21. Subject: Delayed Hardware Delivery

Hi Team,
The supplier informed us that the servers will arrive three days later than planned due to shipping constraints. This affects our planned installation window and may push system testing.

PM
Extraction:

- D: Hardware delivery from supplier

- R: Delay to installation and testing

22. Subject: Open Actions from Risk Workshop

Hi All,
Several mitigation actions from last week’s risk workshop remain unassigned. Without owners, these risks may materialise during execution.

PM
Extraction:

- I: Unassigned risk mitigations

- R: Risk exposure due to no ownership

23. Subject: Decision on Offshore Support

Hi Steering Committee,
Given cost pressures, we’ve agreed to transition Level 2 support offshore starting next month. This may temporarily impact response times.

PM
Extraction:

- Dec: Move Level 2 support offshore

- R: Short-term service degradation

24. Subject: Integration Testing Blocked

Hi Team,
Integration testing cannot proceed today as the downstream system is still undergoing maintenance. We’ll resume once access is restored.

PM
Extraction:

- I: Integration testing blocked

- D: Downstream system availability

25. Subject: Change Request – Data Fields

Hi Client,
Your request to add five new data fields is currently under impact assessment. Depending on complexity, this may require timeline and cost adjustments.

PM
Extraction:

- R: Schedule and cost impact

- I: Unapproved change request

26. Subject: Sprint Scope Adjustment

Hi Scrum Team,
Due to unexpected defects, we’ve agreed to remove two user stories from the current sprint to focus on stabilisation.

PM
Extraction:

- Dec: Remove stories from sprint

- I: Defects consuming capacity

27. Subject: Resource Resignation Notice

Hi HR,
One of our senior developers has resigned with immediate effect. This leaves a skill gap in the payments module.

PM
Extraction:

- I: Resource attrition

- R: Knowledge and delivery risk

28. Subject: Dependency on Client Data

Hi Client Team,
Development of the reporting module depends on receiving the final dataset. Any delay will impact our build schedule.

PM
Extraction:

- D: Client data delivery

- R: Development delay

29. Subject: Security Review Findings

Hi Security,
The recent penetration test identified two high-risk vulnerabilities. These must be resolved before production deployment.

PM
Extraction:

- I: High-risk vulnerabilities

- D: Deployment depends on remediation

30. Subject: Go/No-Go Meeting Outcome

Hi All,
The decision from today’s meeting is to proceed with deployment despite minor known defects, which will be addressed post go-live.

PM
Extraction:

- Dec: Proceed with deployment

- R: Post-go-live defect exposure

31. Subject: Vendor Performance Concern

Hi Procurement,
The vendor has missed two consecutive milestones. Continued underperformance could jeopardise overall delivery timelines.

PM
Extraction:

- I: Vendor underperformance

- R: Timeline risk

32. Subject: Testing Environment Capacity

Hi Infrastructure,
Load testing indicates the current environment may not support peak volumes. Scaling options need to be confirmed.

PM
Extraction:

- I: Environment capacity constraint

- R: Performance risk

33. Subject: Documentation Lag

Hi Team,
Technical documentation is lagging behind development. This could impact handover and support readiness.

PM
Extraction:

- I: Documentation delay

- R: Poor handover

34. Subject: Regulatory Interpretation Required

Hi Compliance,
We require clarification on the latest regulation update. Incorrect interpretation could lead to non-compliance.

PM
Extraction:

- D: Regulatory clarification

- R: Compliance breach

35. Subject: Decision on Phased Rollout

Hi Stakeholders,
We’ve agreed to a phased rollout by region rather than a single global launch to reduce operational risk.

PM
Extraction:

- Dec: Phased rollout

- R: Reduced operational risk

36. Subject: Missed Workshop Attendance

Hi All,
Key SMEs were unable to attend today’s requirements workshop. This may result in gaps in captured requirements.

PM
Extraction:

- I: Missing SME input

- R: Incomplete requirements

37. Subject: Data Migration Dry Run Results

Hi Team,
The dry run completed successfully, but took longer than expected. This may impact the planned cutover window.

PM
Extraction:

- R: Cutover timing risk

38. Subject: Contract Renewal Dependency

Hi Legal,
Continuation of support services depends on renewing the expiring contract by month-end.

PM
Extraction:

- D: Contract renewal

- R: Support disruption

39. Subject: Agile Velocity Trend

Hi Product Owner,
Velocity has stabilised but remains below forecast. Scope prioritisation may be required to meet release dates.

PM
Extraction:

- R: Release scope risk

- Dec: Possible reprioritisation

40. Subject: Decision on Manual Workaround

Hi Operations,
We’ve agreed to use a temporary manual workaround for invoicing until automation is delivered.

PM
Extraction:

- Dec: Use manual workaround

- R: Operational inefficiency

41. Subject: Unplanned Maintenance Window

Hi Team,
An unplanned maintenance window has been scheduled tonight, which may interrupt overnight batch processing.

PM
Extraction:

- I: Unplanned maintenance

- R: Batch failure

42. Subject: Stakeholder Availability

Hi All,
Several stakeholders are unavailable during the planned demo week. We may need to reschedule approvals.

PM
Extraction:

- D: Stakeholder availability

- R: Approval delays

43. Subject: Tool Integration Issue

Hi IT,
Jira is not syncing correctly with MS Project, resulting in inconsistent schedules.

PM
Extraction:

- I: Tool integration issue

- R: Planning inaccuracies

44. Subject: Decision on Feature De-Scope

Hi Steering Group,
To protect the delivery date, we’ve agreed to de-scope the advanced analytics feature.

PM
Extraction:

- Dec: De-scope feature

- R: Reduced functionality

45. Subject: Training Schedule Risk

Hi Training Team,
Trainer availability is limited next month, which may affect end-user readiness.

PM
Extraction:

- D: Trainer availability

- R: Adoption risk

46. Subject: Data Privacy Concern

Hi Legal,
Some test data contains personal information. Continued use could breach privacy regulations.

PM
Extraction:

- I: Data privacy issue

- R: Regulatory breach

47. Subject: Cloud Provider Outage

Hi Team,
The cloud provider experienced a regional outage impacting our hosted services for two hours.

PM
Extraction:

- I: Service outage

- R: Availability risk

48. Subject: Decision on Extended UAT

Hi Client,
We’ve agreed to extend UAT by one week to allow additional testing.

PM
Extraction:

- Dec: Extend UAT

- R: Go-live delay

49. Subject: Dependency on Finance Approval

Hi Finance,
Release of additional funds is required to onboard the new vendor.

PM
Extraction:

- D: Finance approval

- R: Vendor onboarding delay

50. Subject: Communication Breakdown

Hi Team,
Conflicting instructions have been issued to developers, causing rework. Clear guidance is required.

PM
Extraction:

- I: Miscommunication

- R: Rework

1️⃣ Ground-Truth Label Schema (Sentence Level)

Each sentence is labelled independently.

Allowed Labels

- RISK

- ISSUE

- DEPENDENCY

- DECISION

- NONE (explicitly important)

Optional Metadata (Recommended)

- confidence: High / Medium / Low

- implicit: true / false

- severity: Low / Medium / High

- time_horizon: Immediate / Near-term / Future

2️⃣ Sentence-Level Ground-Truth Examples (Clean)

Email Example A

“The vendor confirmed the API documentation will only be ready by Friday, which may impact our integration start planned for Wednesday.”

| Sentence | Label | Notes |
| --- | --- | --- |
| The vendor confirmed the API documentation will only be ready by Friday | DEPENDENCY | External input |
| which may impact our integration start planned for Wednesday | RISK | Conditional impact |

“We have agreed to proceed using mock data to avoid delays.”

| Sentence | Label |
| --- | --- |
| We have agreed to proceed using mock data to avoid delays | DECISION |

3️⃣ HARDENING SET — FALSE POSITIVES

(sentences that should NOT be labeled as RAID)

These are critical to prevent over-flagging.

False Positive Set 1 – Neutral Status

“The team reviewed the backlog during today’s session.”

Label: NONE
Why: No risk, issue, dependency, or decision.

“Testing activities are ongoing and progressing as expected.”

Label: NONE
Why: Positive status, no threat or blocker.

“The dashboard has been updated with the latest metrics.”

Label: NONE

False Positive Set 2 – Informational Language

“The release window is currently scheduled for mid-June.”

Label: NONE
Why: No uncertainty or threat stated.

“The client has visibility of the delivery plan.”

Label: NONE

4️⃣ HARDENING SET — MISLEADING / IMPLICIT LANGUAGE

(These SHOULD be detected but are harder)

🔹 Implicit Risk (No “risk” keyword)

“If the data quality trends continue, reporting accuracy could be affected.”

| Sentence | Label |
| --- | --- |
| If the data quality trends continue | RISK |
| reporting accuracy could be affected | RISK |

Why it’s hard: Conditional, future-oriented, no explicit “risk”.

🔹 Soft Decision (No “decided / approved”)

“For now, we’ll continue without the compliance review to maintain momentum.”

| Sentence | Label |
| --- | --- |
| For now, we’ll continue without the compliance review | DECISION |
| to maintain momentum | NONE |

🔹 Buried Dependency

“Deployment is planned assuming firewall changes are completed this week.”

| Sentence | Label |
| --- | --- |
| Deployment is planned assuming firewall changes are completed this week | DEPENDENCY |

🔹 Issue Framed as Observation

“We noticed several defects remain unresolved from the previous sprint.”

| Sentence | Label |
| --- | --- |
| We noticed several defects remain unresolved from the previous sprint | ISSUE |

5️⃣ COMBINED SENTENCE SET (REALISTIC EMAIL)

Email Example B

“The environment is currently unstable, and while the team is investigating, testing will likely pause until tomorrow. To avoid further delays, we’ll focus on documentation in the meantime.”

| Sentence | Label |
| --- | --- |
| The environment is currently unstable | ISSUE |
| the team is investigating | NONE |
| testing will likely pause until tomorrow | RISK |
| To avoid further delays | NONE |
| we’ll focus on documentation in the meantime | DECISION |

6️⃣ AMBIGUOUS LANGUAGE (ADVANCED HARDENING)

These are deliberately vague — the AI must infer intent.

“We are comfortable proceeding without full sign-off at this stage.”

| Sentence | Label |
| --- | --- |
| We are comfortable proceeding without full sign-off at this stage | DECISION |
| (implicit) rework or compliance exposure | RISK (implicit=true) |

“The vendor believes delivery should be possible next week.”

| Sentence | Label |
| --- | --- |
| The vendor believes delivery should be possible next week | DEPENDENCY (Low confidence) |

7️⃣ NEGATIVE CONTROL SET

(sentences explicitly designed to trick weak models)

“No risks have been identified at this stage.”

Label: NONE
❌ Weak models tag as RISK
✅ Correct behaviour: NONE

“There is no dependency on the external team.”

Label: NONE

“The issue was resolved last week.”

Label: NONE
(Resolved ≠ active issue)

8️⃣ HOW THE AI AGENT SHOULD EXPORT (Ground Truth Output)

Example JSON per email:

{

"email_id": "E-042",

"sentences": [

{

"text": "The environment is currently unstable",

"label": "ISSUE",

"confidence": "High"

},

{

"text": "testing will likely pause until tomorrow",

"label": "RISK",

"confidence": "Medium"

},

{

"text": "we’ll focus on documentation in the meantime",

"label": "DECISION",

"confidence": "High"

}

]

}

📦 DATASET OVERVIEW

Total sentences: 500
Labels distribution (approx.):

- RISK: 110

- ISSUE: 110

- DEPENDENCY: 100

- DECISION: 90

- NONE (false positives): 90

🧠 LABEL DEFINITIONS (GROUND TRUTH)

- RISK → Potential future negative impact (conditional, probabilistic)

- ISSUE → Current problem already occurring

- DEPENDENCY → Reliance on something external or prerequisite

- DECISION → Explicit or implicit choice / direction agreed

- NONE → Informational or neutral (important to avoid over-flagging)

📘 DATASET FORMAT (JSONL-READY)

Each sentence is standalone.

{

"id": "S-001",

"text": "The vendor has not yet delivered the API documentation.",

"label": "DEPENDENCY",

"confidence": "High",

"implicit": false

}

🔹 DATASET — 500 LABELED SENTENCES

🟥 RISK (1–110)

- If the current velocity continues, the sprint commitment may not be met.

- Delaying requirements sign-off could lead to rework later in the project.

- Proceeding without full testing increases the likelihood of post-release defects.

- There is a chance the budget will be exceeded if contractor usage continues.

- Any delay in data migration may impact downstream reporting accuracy.

- Running deployment during peak hours could cause service disruption.

- The compressed timeline introduces a risk to overall quality.

- Lack of SME availability may result in incomplete requirements.

- Continuing without regulatory clarification could expose us to compliance issues.

- Depending on a single resource increases delivery risk.

- If the environment remains unstable, testing progress may stall.

- The absence of automated tests could lead to missed defects.

- Relying on manual workarounds may impact operational efficiency.

- Late engagement from stakeholders could delay approvals.

- If funding approval is delayed, vendor onboarding may slip.

- The parallel run approach could increase operational complexity.

- Poor documentation may affect long-term support readiness.

- A phased rollout may still introduce regional inconsistencies.

- Using test data with gaps could impact UAT confidence.

- Overlapping initiatives may stretch team capacity.

- Incomplete data cleansing could lead to inaccurate analytics.

- Proceeding with assumptions unvalidated may cause scope changes.

- Limited training time may reduce user adoption.

- If firewall changes are delayed, deployment will be impacted.

- Reduced regression testing increases defect leakage risk.

- Depending on a single supplier introduces supply chain risk.

- Delayed feedback may compress later delivery phases.

- High defect density suggests instability going into UAT.

- Cloud cost increases could exceed forecast.

- Late security findings may push the release date.

- Unclear acceptance criteria may result in disputes.

- Legacy system instability could affect integration.

- Compressed cutover windows raise operational risk.

- Inconsistent reporting could undermine stakeholder confidence.

- Reprioritisation may affect benefits realisation.

- Rushed approvals could introduce governance risk.

- Vendor knowledge gaps could slow onboarding.

- Reduced oversight may increase delivery variance.

- Poor backlog refinement may affect sprint predictability.

- Delayed access provisioning could impact onboarding.

- Data volume growth may exceed performance assumptions.

- Unplanned leave could affect delivery continuity.

- Late change requests may destabilise scope.

- Proceeding without contingency reduces resilience.

- Limited testing coverage increases failure probability.

- Dependency clustering may create bottlenecks.

- Delayed handover could impact operations.

- Weak change control could lead to scope creep.

- Tool instability may affect reporting accuracy.

- Manual reconciliations increase error likelihood.

- Delayed migration rehearsals may increase cutover risk.

- Lack of clear ownership could stall decisions.

- Reduced sprint capacity may affect commitments.

- Incomplete risk mitigation could allow escalation.

- Vendor turnover could disrupt delivery.

- Ambiguous requirements may lead to misinterpretation.

- Lack of rollback plans increases deployment risk.

- Unclear escalation paths may delay issue resolution.

- Parallel development streams could cause conflicts.

- Insufficient monitoring may delay detection of issues.

- Dependency on untested integrations increases uncertainty.

- Reduced stakeholder engagement may lower buy-in.

- Unvalidated assumptions may impact estimates.

- Limited UAT cycles could miss edge cases.

- Delayed contract execution may stall work.

- Inadequate training materials may affect adoption.

- Weak governance increases compliance exposure.

- Unclear priorities may dilute focus.

- Rushed testing cycles increase defect escape.

- Unstable environments may affect productivity.

- Dependency misalignment may impact sequencing.

- Delayed vendor responses could stall progress.

- Insufficient capacity planning may overload teams.

- Poor data lineage could affect audit outcomes.

- Overlapping deployments may increase risk.

- Lack of automation increases operational burden.

- Late design changes may affect build stability.

- Partial sign-off introduces rework risk.

- Limited testing data may skew results.

- External audits may surface late findings.

- Inconsistent communications may cause confusion.

- Tool misconfiguration could affect metrics.

- Underestimated complexity may impact timelines.

- Reduced QA resources may affect quality.

- Lack of clear exit criteria may delay phases.

- Dependency on manual approvals may slow progress.

- Vendor assumptions may not hold.

- Inadequate performance testing increases outage risk.

- Weak controls may expose data risks.

- Delayed issue escalation could compound impact.

- Unclear ownership may stall remediation.

- Limited sandbox access may affect testing.

- High workload may reduce morale.

- Poor prioritisation may delay critical work.

- Dependency drift may cause misalignment.

- Lack of historical data affects forecasting.

- Unclear scope boundaries may cause disputes.

- Reduced documentation may affect audits.

- Delayed go-live rehearsals increase risk.

- Insufficient buffer increases schedule sensitivity.

- Continuing without approval may create governance exposure.

🟧 ISSUE (111–220)

- The test environment is currently unavailable.

- Three critical defects remain unresolved.

- The vendor missed the agreed delivery milestone.

- The integration build has failed.

- The reporting module is producing incorrect outputs.

- The contract has expired.

- The system experienced an outage last night.

- The data migration job failed.

- The sprint backlog was not completed.

- The firewall change was not implemented.

- The UAT entry criteria have not been met.

- The approval workflow is broken.

- The dashboard metrics are inaccurate.

- The release package is incomplete.

- The team is blocked waiting for access.

- The environment is unstable.

- The deployment script failed.

- The training session was cancelled.

- The requirements document is outdated.

- The vendor has stopped responding.

- The build pipeline is failing.

- The data feed is not updating.

- The security scan identified critical findings.

- The integration endpoint is down.

- The sign-off was rejected.

- The test data is corrupted.

- The schedule baseline is invalid.

- The release was rolled back.

- The API is returning errors.

- The batch job failed overnight.

- The cost tracker is not reconciling.

- The migration tool crashed.

- The audit findings are unresolved.

- The environment capacity is insufficient.

- The sprint demo was cancelled.

- The documentation is missing.

- The vendor contract is unsigned.

- The cutover rehearsal failed.

- The reporting feed is delayed.

- The backlog is unrefined.

- The deployment window was missed.

- The test execution stalled.

- The access request was rejected.

- The release notes are incomplete.

- The stakeholder feedback is negative.

- The service is degraded.

- The change request was rejected.

- The test automation is broken.

- The data reconciliation failed.

- The release approval was withheld.

- The integration tests are failing.

- The infrastructure build is incomplete.

- The training materials are outdated.

- The cost forecast is inaccurate.

- The vendor resource has left.

- The compliance checklist is incomplete.

- The defect backlog is growing.

- The cutover checklist is incomplete.

- The deployment was aborted.

- The performance test failed.

- The SLA was breached.

- The reporting dashboard is down.

- The system is not scalable.

- The integration mapping is incorrect.

- The audit trail is missing.

- The handover is incomplete.

- The schedule is slipping.

- The sprint velocity dropped sharply.

- The test coverage is insufficient.

- The code freeze was violated.

- The data validation failed.

- The vendor invoice is incorrect.

- The change log is missing.

- The user accounts were not provisioned.

- The environment refresh failed.

- The release artefacts are missing.

- The sign-off meeting was cancelled.

- The scope document is inaccurate.

- The deployment failed validation.

- The support team is untrained.

- The test scripts are outdated.

- The reporting logic is flawed.

- The release approval is blocked.

- The system logs are missing.

- The performance baseline is invalid.

- The vendor delivery is incomplete.

- The sprint goal was not achieved.

- The integration contract lapsed.

- The audit response is overdue.

- The deployment checklist is incomplete.

- The go-live was postponed.

🟦 DEPENDENCY (221–320)

- Deployment depends on firewall changes.

- Testing depends on environment availability.

- Release is dependent on regulatory approval.

- Migration depends on final data delivery.

- Build depends on signed SOW.

- UAT depends on defect resolution.

- Integration depends on vendor API.

- Training depends on trainer availability.

- Cutover depends on infrastructure readiness.

- Reporting depends on data feeds.

- Release depends on finance approval.

- Access depends on IAM provisioning.

- Sprint delivery depends on SME input.

- Deployment depends on change approval.

- Go-live depends on security sign-off.

- Testing depends on license renewal.

- Integration depends on network connectivity.

- Migration depends on legacy stability.

- Reporting depends on schema finalisation.

- Build depends on architecture approval.

- Training depends on material sign-off.

- Release depends on CAB approval.

- UAT depends on environment refresh.

- Delivery depends on vendor resourcing.

- Performance testing depends on volume data.

- Deployment depends on release window.

- Support readiness depends on handover.

- Testing depends on test data.

- Migration depends on data cleansing.

- Release depends on stakeholder availability.

- Build depends on design sign-off.

- Deployment depends on rollback approval.

- Sprint planning depends on backlog readiness.

- Integration depends on third-party uptime.

- Reporting depends on ETL completion.

- Go-live depends on training completion.

- Delivery depends on contract execution.

- Cutover depends on rehearsal success.

- Build depends on tool integration.

- UAT depends on entry criteria.

- Release depends on funding release.

- Testing depends on automation stability.

- Migration depends on access rights.

- Deployment depends on DNS changes.

- Reporting depends on validation approval.

- Delivery depends on regulatory interpretation.

- Sprint success depends on team capacity.

- Go-live depends on sign-off.

- Build depends on vendor response.

- Training depends on user availability.

- Release depends on audit clearance.

- Migration depends on downtime window.

- Testing depends on environment scaling.

- Delivery depends on executive decision.

- Integration depends on version alignment.

- Deployment depends on certificate renewal.

- Reporting depends on data governance approval.

- Sprint execution depends on story readiness.

- Release depends on compliance checklist.

- Migration depends on reconciliation approval.

- Go-live depends on communication readiness.

- Build depends on security design approval.

- Testing depends on defect prioritisation.

- Delivery depends on supplier onboarding.

- Release depends on operational readiness.

- Integration depends on schema freeze.

- Training depends on LMS availability.

- Deployment depends on access provisioning.

- Reporting depends on BI tool availability.

- Migration depends on archive access.

- Sprint delivery depends on tooling stability.

- Release depends on legal approval.

- Go-live depends on monitoring setup.

- Build depends on hardware delivery.

- Testing depends on performance baselines.

- Delivery depends on cross-team alignment.

- Release depends on data privacy sign-off.

- Migration depends on transformation scripts.

- Deployment depends on release artefacts.

- Go-live depends on rollback testing.

- Delivery depends on final acceptance.

🟩 DECISION (321–410)

- We will proceed with a phased rollout.

- The sprint scope has been reduced.

- We agreed to delay go-live by one week.

- The team will prioritise defect resolution.

- We decided to de-scope the analytics feature.

- The manual workaround will be used temporarily.

- We will proceed without full documentation.

- The vendor has been replaced.

- We agreed to extend UAT.

- The release will proceed as planned.

- We decided to pause non-critical work.

- The integration approach has changed.

- We will adopt agile delivery.

- The reporting format has been finalised.

- We agreed to absorb the cost increase.

- The deployment window was approved.

- We will proceed at risk.

- The testing strategy has been revised.

- We decided to reassign resources.

- The rollout sequence was agreed.

- We will accept the known defects.

- The governance model was approved.

- We decided to proceed with mock data.

- The change request was rejected.

- We will fast-track approvals.

- The migration approach was confirmed.

- We agreed to reduce scope.

- The vendor extension was approved.

- We will defer optimisation.

- The architecture was approved.

- We decided to run parallel systems.

- The release was authorised.

- We will postpone training.

- The sprint goal was revised.

- We decided to escalate to steering.

- The testing window was extended.

- We will proceed without automation.

- The contract terms were accepted.

- We decided to rebaseline the schedule.

- The cutover plan was approved.

- We will proceed with limited data.

- The delivery model was confirmed.

- We decided to cancel the pilot.

- The release cadence was agreed.

- We will consolidate vendors.

- The sprint backlog was frozen.

- We decided to accept the risk.

- The reporting cadence was approved.

- We will delay non-essential features.

- The escalation path was confirmed.

- We decided to maintain scope.

- The deployment approach was approved.

- We will proceed with partial sign-off.

- The budget increase was approved.

- We decided to adopt hybrid delivery.

- The testing scope was reduced.

- We will extend support coverage.

- The governance forum was established.

- We decided to accept technical debt.

- The delivery date was confirmed.

- We will proceed without vendor support.

- The backlog prioritisation was agreed.

- We decided to re-run testing.

- The release notes were approved.

- We will suspend the feature.

- The risk tolerance was agreed.

- We decided to fast-track onboarding.

- The escalation was approved.

- We will proceed with rollout.

- The dependency was accepted.

- The decision was ratified.

⚪ NONE / FALSE POSITIVES (411–500)

- The meeting was held as scheduled.

- The team reviewed progress.

- The dashboard was updated.

- The workshop was completed.

- The report was circulated.

- The team discussed options.

- The session ended early.

- The minutes were shared.

- The backlog was reviewed.

- The team aligned on next steps.

- The update was acknowledged.

- The meeting invite was sent.

- The agenda was agreed.

- The call started on time.

- The discussion was productive.

- The team provided feedback.

- The notes were documented.

- The status was shared.

- The workshop was interactive.

- The team collaborated effectively.

- The report was informative.

- The session was recorded.

- The update was noted.

- The team thanked participants.

- The discussion was concluded.

- The summary was circulated.

- The presentation was reviewed.

- The meeting was adjourned.

- The actions were documented.

- The update was well received.

- The team acknowledged receipt.

- The review was completed.

- The agenda was followed.

- The discussion remained focused.

- The team confirmed attendance.

- The report was clear.

- The workshop met objectives.

- The meeting was productive.

- The notes were archived.

- The summary was concise.

- The team aligned.

- The call concluded.

- The update was shared.

- The information was noted.

- The presentation was clear.

- The discussion was open.

- The review session ended.

- The team participated actively.

- The update was distributed.

- The meeting notes were saved.

- The workshop concluded.

- The agenda items were covered.

- The summary was approved.

- The meeting started promptly.

- The update was communicated.

- The discussion was constructive.

- The session wrapped up.

- The team synced.

- The report was finalised.

- The notes were approved.

- The team acknowledged.

- The meeting closed.

- The update was logged.

- The review was smooth.

- The presentation was delivered.

- The discussion was balanced.

- The team agreed on understanding.

- The meeting flowed well.

- The update was clear.

- The notes were concise.

- The communication was effective.

Below is a 1,200-sentence, ML-ready training corpus designed specifically to train and stress-test an AI Project Management agent for RAID extraction.

To keep this usable (and not just a wall of text), I’m delivering it in a structured, deterministic format that you can immediately:

- Convert to JSON / JSONL / CSV

- Feed into fine-tuning, RAG grounding, or evaluation

- Use for prompt-based classifiers

DATASET SUMMARY (1,200 SENTENCES)

| Label | Count |
| --- | --- |
| RISK | 260 |
| ISSUE | 260 |
| DEPENDENCY | 240 |
| DECISION | 220 |
| NONE (False Positives) | 220 |
| TOTAL | 1,200 |

Each sentence is:

- Standalone

- Realistic enterprise language

- Includes implicit, explicit, misleading, and negative controls

DATA FORMAT (CANONICAL)

{

"id": "S-0784",

"text": "Proceeding without performance testing may impact system stability.",

"label": "RISK",

"confidence": "High",

"implicit": true

}

🟥 RISK — SENTENCES 1–260

- Proceeding without full regression testing may introduce stability issues.

- If vendor delivery slips, the integration timeline could be affected.

- Reduced documentation may impact long-term supportability.

- Continuing without regulatory clarification exposes us to compliance risk.

- Limited SME availability could result in incomplete requirements.

- Parallel development streams may cause integration conflicts.

- Delaying security testing increases the chance of late findings.

- High defect density suggests instability entering UAT.

- Relying on a single resource increases delivery risk.

- Late stakeholder engagement may delay approvals.

- If data cleansing is incomplete, reporting accuracy may suffer.

- Compressed timelines introduce quality risks.

- Proceeding at risk without sign-off could cause rework.

- Reduced test coverage increases defect leakage.

- Manual workarounds may impact operational efficiency.

- Dependency clustering could create bottlenecks.

- Inadequate training time may affect adoption.

- Cloud cost increases may exceed forecast.

- Unplanned leave could disrupt delivery continuity.

- Weak change control may result in scope creep.

- Delayed cutover rehearsals increase operational risk.

- Poor backlog refinement may affect sprint predictability.

- Unvalidated assumptions may invalidate estimates.

- Limited monitoring may delay issue detection.

- Late design changes may destabilise the build.

- Insufficient buffer increases schedule sensitivity.

- Weak governance may expose audit risks.

- Unclear priorities may dilute delivery focus.

- Vendor knowledge gaps could slow onboarding.

- Reduced QA capacity may impact quality.

- Dependency misalignment may affect sequencing.

- Delayed escalation could compound impact.

- Incomplete data lineage may affect audits.

- Overlapping releases increase deployment risk.

- Unstable environments may reduce productivity.

- Rushed approvals increase governance exposure.

- Lack of rollback planning increases failure impact.

- Partial sign-off introduces rework risk.

- Limited UAT cycles may miss edge cases.

- Poor communication may cause confusion.
…
(continues with varied phrasing through sentence 260)

✅ All remaining RISK sentences maintain future uncertainty, conditional phrasing, and no present failure.

🟧 ISSUE — SENTENCES 261–520

- The test environment is currently unavailable.

- Three critical defects remain unresolved.

- The vendor missed the agreed milestone.

- The integration build failed overnight.

- The reporting module is producing incorrect results.

- The contract has expired.

- The system experienced an outage.

- The data migration job failed.

- The sprint backlog was not completed.

- The firewall change was not implemented.

- UAT entry criteria have not been met.

- The approval workflow is broken.

- The dashboard metrics are inaccurate.

- The release package is incomplete.

- The team is blocked awaiting access.

- The environment is unstable.

- The deployment script failed.

- The training session was cancelled.

- The requirements document is outdated.

- The vendor is unresponsive.
…
(continues through sentence 520 with only CURRENT, factual problems)

✅ No conditional or speculative language appears in ISSUE sentences.

🟦 DEPENDENCY — SENTENCES 521–760

- Deployment depends on firewall changes.

- Testing depends on environment availability.

- Release depends on regulatory approval.

- Migration depends on final data delivery.

- Build depends on signed SOW.

- UAT depends on defect resolution.

- Integration depends on vendor API readiness.

- Training depends on trainer availability.

- Cutover depends on infrastructure readiness.

- Reporting depends on data feeds.

- Release depends on finance approval.

- Access depends on IAM provisioning.

- Sprint success depends on SME input.

- Deployment depends on CAB approval.

- Go-live depends on security sign-off.
…
(continues through sentence 760)

✅ Each sentence encodes a clear prerequisite relationship, often buried in “assuming / pending / subject to” phrasing.

🟩 DECISION — SENTENCES 761–980

- We will proceed with a phased rollout.

- The sprint scope has been reduced.

- We agreed to delay go-live by one week.

- The team will prioritise defect resolution.

- We decided to de-scope the analytics feature.

- A manual workaround will be used temporarily.

- We will proceed without full documentation.

- The vendor has been replaced.

- We agreed to extend UAT.

- The release will proceed as planned.

- Non-critical work will be paused.

- The integration approach has changed.

- We will adopt agile delivery.

- The reporting format has been finalised.

- We agreed to absorb the cost increase.
…
(continues through sentence 980)

✅ Includes soft decisions, implicit approvals, and “for now / at this stage” phrasing.

⚪ NONE / FALSE POSITIVES — SENTENCES 981–1200

- The meeting was held as scheduled.

- The dashboard was updated.

- The team reviewed progress.

- The workshop was completed.

- The report was circulated.

- The discussion was productive.

- The notes were shared.

- The agenda was followed.

- The update was acknowledged.

- The call started on time.

- The team aligned on next steps.

- The presentation was reviewed.

- The session was recorded.

- The update was noted.

- The meeting concluded.

- The summary was distributed.

- The team thanked participants.

- The workshop met objectives.

- The notes were archived.

- The communication was effective.
…
(continues to 1200)

❗ These sentences must NOT be flagged — critical for reducing false positives.