## Slide 1: M&C Sub-Program RAG Definitions
January 2013

## Slide 2
1. Overall assessment of Sub-Program health
WEEKLY PROGRAM RAG ASSESSMENT TREND |  |  |  |  |  |  | 
Sub-Program | This week | Last week | Week -2 | Week -3 | Week -4 | Week -5 | Week -6
Change Management |  |  |  |  |  |  | 
Deployment |  |  |  |  |  |  | 
Collaboration 1 |  |  |  |  |  |  | 
Collaboration 2 |  |  |  |  |  |  | 
Collaboration 3 |  |  |  |  |  |  | 
??? |  |  |  |  |  |  | 
Weekly Report Summary |  |  |  |  |  |  | Sub-PM REPORT VIEW
Sub-Program | OVERALL | Scope | Schedule | Cost | RAID/WSR | Resource | 
Change Management |  |  |  |  |  |  | 
Deployment |  |  |  |  |  |  | 
Collaboration 1 |  |  |  |  |  |  | 
Collaboration 2 |  |  |  |  |  |  | 
Collaboration 3 |  |  |  |  |  |  | 
??? |  |  |  |  |  |  | 
OVERALL |  |  |  |  |  |  | 
PMO Narrative
Schedule
Resource Management.
RAIDs.
Change Control
General
Notes: Cost
GREEN - Estimate at Completion (EAC) = + 0 - 5% of approved spend (cost baseline + approved change requests)
AMBER - Estimate at Completion (EAC) = + 6 - 10% of approved spend (cost baseline + approved changes) and/or pending spend
RED – Estimate at Completion (EAC) exceeds + 10% or $100,000 of approved spend (cost baseline + approved changes) and/or pending spend or no project budget defined
Schedule
GREEN - The project schedule supports the end date of the project (with some elapsed time contingency).
AMBER - The project schedule supports the end date, but issues, risks and/or changes exist that may put the date in jeopardy.
RED – The project schedule does not exist and/or the project schedule does not support the end of the project.
Scope
GREEN - Scope defined and approved (scope baseline) with no pending change requests.
AMBER - Scope defined and approved (scope baseline) with pending change requests – known and not raised and raised but not agreed.
RED – Scope undefined or unapproved (no scope baseline) and/or multiple pending change requests.
Risk
GREEN – Low amount of risks with negligible impact
AMBER – Medium amount of risks. High or medium impact but with mitigation actions in place. Time left to put in place mitigation plans.
RED – High number of risks. High score risks which impact in the near term. No mitigation in place for High risks.
Issue
GREEN – No or low impact issues. Medium impact issues with resolution plans agreed and in place.
AMBER – Large amount of issues and/or Medium impact issues with no resolution plans.
RED – High impact issues present. No resolution plans in place for Medium of High level issues
Commercial
GREEN - TBD
AMBER - TBD
RED – TBD
Resource
GREEN – No resource issue or constraints
AMBER – Resource issues exist but plans are in place to resolve.
RED – Resource issues exist with no plans in place to resolve.

## Slide 3
Sub-Program | Overall health | Scope | Schedule | Cost | Resources | RAID | CR
Change Mgt |  |  |  |  |  |  | 
Deployment |  |  |  |  |  |  | 
Collaboration 1 |  |  |  |  |  |  | 
Collaboration 2 |  |  |  |  |  |  | 
Collaboration 3 |  |  |  |  |  |  | 
??? |  |  |  |  |  |  | 
OVERALL |  |  |  |  |  |  | 
Overall assessment of sub-program health
Weekly Sub-program health Trend |  |  |  |  |  | 
Sub-Program | This week | Last week | Week -2 | Week -3 | Week -4 | Week-5
Change Management |  |  |  |  |  | 
Deployment |  |  |  |  |  | 
Collaboration 1 |  |  |  |  |  | 
Collaboration 2 |  |  |  |  |  | 
Collaboration 3 |  |  |  |  |  | 
??? |  |  |  |  |  | 
PMO Narrative
Schedule
Resource Management.
RAIDs.
Change Control
General

## Slide 4
Deployments | Overall health/Status | Area | Sub-Area | Sub-Area Developed Emerging | Migration Status | T-5 Months | RAID
Deployment 1 (Country) |  |  |  |  |  |  | 
Deployment 2 (Country) |  |  |  |  |  |  | 
Deployment 3 (Country) |  |  |  |  |  |  | 
Deployment 4 (Country) |  |  |  |  |  |  | 
Deployment 5 (Country) |  |  |  |  |  |  | 
Deployment 6 (Country) |  |  |  |  |  |  | 
Deployment 7 (Country) |  |  |  |  |  |  | 
Deployment 8 (Country) |  |  |  |  |  |  | 
OVERALL |  |  |  |  |  |  | 
Overall assessment of sub-program health
Weekly Tracker | This week | Last week | Week -2 | Week -3 | Week -4 | Week-5
Deployment 1 |  |  |  |  |  | 
Deployment 2 |  |  |  |  |  | 
Deployment 3 |  |  |  |  |  | 
Deployment 4 |  |  |  |  |  | 
Deployment 5 |  |  |  |  |  | 
Deployment 6 |  |  |  |  |  | 
???????? |  |  |  |  |  | 
Comments
Schedule
Resource Management.
RAIDs.
Change Control
General

## Slide 5
Program RAG Definitions
Category | RED | AMBER | GREEN
Overall | The highest RAG status will be taken as a default unless a holistic view of the workstream suggests otherwise. i.e. The Overall RAG status will be RED if at least one of the individual statuses is RED. | The highest RAG status will be taken as a default unless a holistic view of the workstream suggests otherwise. i.e. The Overall RAG status will be AMBER if at least one or the highest individual statuses is AMBER. | The highest RAG status will be taken as a default unless a holistic view of the workstream suggests otherwise. i.e. The Overall RAG status will be GREEN if all are GREEN.
Scope | RED: (Functional or Non Functional) Scope is significantly changing or agreement will be beyond the cut-off date required thereby compromising the development schedule. No Scope agreed. | AMBER: Scope is under review or there are significant changes proposed, where Impact is being adequately managed. | GREEN: - Scope has been agreed along with the budget and timeline.
Schedule | RED: There are no plans in place or the various plan levels do not align OR the critical path is compromised due to failure to deliver to targets or dependencies. | AMBER: Remediation of the plan level alignment is in hand OR there are significant impacts, threats (or opportunities) that may invalidate the plan baseline. 1 or more milestones at risk but actions in place to manage impact. | GREEN: Plans are baselined against which progress is tracking within a tolerance.
Budget | RED: The budget is greater than +/-20% of the baseline for either the total lifecycle or the Full Year budget or there is no approved budget or financial framework in place (or in progress) for charges. ETC Vs. Baseline. | AMBER: The budget is greater than +/-10% of the baseline for either the total life or the FY. Also, is there are significant issues with costs not being tracked or accounting issues (e.g. duplicate or missing Accruals). | GREEN: The budget is tracking within a tolerance of the baseline and the financial framework and costs models are in order. Tracking +/- 5% of baseline.
RAID | RED: There are one or more Critical Risks with priority of (9), Issue with Impact of (3) RAID items that have passed their target required by/resolution/mitigation date. | AMBER: There are significant number (>5) where the Issue is rated (3) and priority is (4) or 6 for Risk for items that are beyond their target required by/resolution/mitigation date. | GREEN: There may be RAID items, but these are being pro-actively managed or within a manageable tolerance of the target dates.
Resources | RED: Recruitment or rotation is causing a significant impact on the schedule or budget, e.g. Likely to impact the critical path or compromise ability to deliver as per the agreed schedule. | AMBER: There are resource challenges but where the Project/Program is able to maintain tactical/remediation activities to mitigate the impact to the project. | GREEN: There are no resourcing issues or they are being managed so as the project schedule and budget are still viable.

## Slide 6
Program RAG Definitions
Category | RED | AMBER | GREEN
Overall | The highest RAG status will be taken as a default unless a holistic view of the workstream suggests otherwise. i.e. The Overall RAG status will be RED if at least one of the individual statuses is RED. | The highest RAG status will be taken as a default unless a holistic view of the workstream suggests otherwise. i.e. The Overall RAG status will be AMBER if at least one or the highest individual statuses is AMBER. | The highest RAG status will be taken as a default unless a holistic view of the workstream suggests otherwise. i.e. The Overall RAG status will be GREEN if all are GREEN.
Scope | RED: (Functional or Non Functional) Scope is significantly changing or agreement will be beyond the cut-off date required thereby compromising the development schedule. No Scope agreed. | AMBER: Scope is under review or there are significant changes proposed, where Impact is being adequately managed. | GREEN: - Scope has been agreed along with the budget and timeline.
Schedule | RED: There are no plans in place or the various plan levels do not align OR the critical path is compromised due to failure to deliver to targets or dependencies. | AMBER: Remediation of the plan level alignment is in hand OR there are significant impacts, threats (or opportunities) that may invalidate the plan baseline. 1 or more milestones at risk but actions in place to manage impact. | GREEN: Plans are baselined against which progress is tracking within a tolerance.
Budget | RED: The budget is greater than +/-20% of the baseline for either the total lifecycle or the Full Year budget or there is no approved budget or financial framework in place (or in progress) for charges. ETC Vs. Baseline. | AMBER: The budget is greater than +/-10% of the baseline for either the total life or the FY. Also, is there are significant issues with costs not being tracked or accounting issues (e.g. duplicate or missing Accruals). | GREEN: The budget is tracking within a tolerance of the baseline and the financial framework and costs models are in order. Tracking +/- 5% of baseline.
RAID | RED: There are one or more Critical Risks with priority of (9), Issue with Impact of (3) RAID items that have passed their target required by/resolution/mitigation date. | AMBER: There are significant number (>5) where the Issue is rated (3) and priority is (4) or 6 for Risk for items that are beyond their target required by/resolution/mitigation date. | GREEN: There may be RAID items, but these are being pro-actively managed or within a manageable tolerance of the target dates.
Resources | RED: Recruitment or rotation is causing a significant impact on the schedule or budget, e.g. Likely to impact the critical path or compromise ability to deliver as per the agreed schedule. | AMBER: There are resource challenges but where the Project/Program is able to maintain tactical/remediation activities to mitigate the impact to the project. | GREEN: There are no resourcing issues or they are being managed so as the project schedule and budget are still viable.