## Slide 1: M&C Cross Org Reports Process
July 2013

## Slide 2
  M&C Current reporting process
  Each project produces a weekly status report that filters into a workstream level report
  The workstream level report feeds into the weekly M&C Programme Report that is submitted to the Cross-Org PMO via the IT PM Tool
  Report feedback is then sent to the workstream leads for any improvements that can be made in the report
  ALL reports mentioned are in the same format as the next slide
  Current weekly cycle includes the following reports:
  Collaboration Release 1
  Collaboration Release 2
  Messaging Lync
  Messaging Outlook/Exchange

## Slide 3
  M&C Future reporting process
  4 reports to be submitted to Cross Org PMO by 3pm Thursday (report template on final slide). (The original reports are also required as normal for other workstreams for internal use)
  Messaging Lync – Neil Sahdev
  Messaging Outlook/Exchange - Steve Dennis/Michael Caudill
  Collaboration Release 1 – Andy Ioannou/Nicola Cooper
  Collaboration Release 2 – Andy Ioannou/Dione Miller

## Slide 4
B. KEY ACCOMPLISHMENTS THIS PERIOD
Milestone 1 – DD MMM YY
C. ACTIVITIES BEHIND SCHEDULE
Milestone 1 – DD MMM YY (New completion date of milestone)
D. KEY ACTIVITIES PLANNED NEXT PERIOD
Milestone 1 – DD MMM YY
G. MATTERS FOR IMMEDIATE ATTENTION – typically specific current issues or scope changes |  |  | 
Issues to be resolved | Recommended Action | Target Date | Owner
I# |  | DD Month YY | 
Scope Change requests to be approved | Recommended Action |  | 
A. EXECUTIVE SUMMARY – a summary of the progress for this period (not of the initiative)
E. MILESTONES |  |  |  |  | 
Individual Milestone Name | Planned Date | Projected Date | Conf. Rating | Last Period | This Period
 | DD Month YY | DD Month YY |  | GREEN | COMPLETE
 |  |  |  | RED | GREEN
 |  |  |  | AMBER | GREEN
 |  |  |  | GREEN | GREEN
OVERALL INITIATIVE STATUS | 
Last Period | This Period
RED | GREEN
F. KEY RISKS – typically future challenges or external circumstances that may affect the initiative |  |  | 
Risks to be addressed | Mitigating Action | Target Date | Owner
R# |  | DD Month YY | 
H. GENERAL COMMENTS – must include reasoning for an overall Red or Amber Status
RED
AMBER
GREEN
COMPLETE
Project is not on track and has significant challenges and/or issues that materially impact the overall successful achievement of the expected outcomes.
Fully achieved
The overall initiative status is governed by the RAG Status Guidance, summarized below. This guidance also applies to the individual Milestones Stats.
Project is on track and has no significant challenges and/or issues that may materially impact the overall successful achievement of the expected outcomes, now or in the future.
Project is on track but has some significant challenges and/or issues that may materially impact the overall successful achievement of the expected outcomes.
[Ref #] - [Program/Project Name]– [DD Month YYYY]
[Program/Project Lead’s Name]

## Slide 5
<< Program/Project Name >> – DD Month YYYY
<< PM Name >>
Budget RAG Status | 
RED | Variance is =+ 10% or $100,000 of current budget (baseline + approved change requests) and/or pending spend - or - no project budget is defined/approved
AMBER | Variance is =+ 6% - 9% of current budget (baseline + approved change requests) and/or pending spend
GREEN | Variance is = + 5% of current budget (baseline + approved change requests) and/or pending spend
VARIANCE FACTORS
NEG: Unplanned capital expenses
NEG: Unplanned resource expenses
NEG: Unplanned project (misc) expenses
SIG POS: Unused planned capital
SIG POS: Unused planned resources
SIG POS: Project not progressing as planned
OTHER (Please explain in section below)
Page 2
J. Key Inbound Dependency View |  |  |  |  |  | 
Criticality | Supplying Program | Dependency | Delivery Date | Required by Date | RAG Status | Current State
 |  | D# |  |  |  | 
I. BUDGET – ($) |  |  |  |  |  |  |  |  |  | STATUS
 |  |  | PLANNED |  | ACTUAL |  |  |  |  | RAG Status
Fiscal Year | Business Case Budget | Project Charter Budget | PMP Budget (baseline) | Current Budget | Spend to Date |  |  |  | Estimate at Completion (EAC) | Variance
 |  |  |  | (Baseline + Approved CRs) |  | Estimate to Completion (ETC) | Capital Spend ETC | Revenue Spend ETC |  | 
 |  |  |  | -1 | -2 | -3 |  |  | (2+3) | (1) - (2+3)
FY11 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
FY12 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
FY13 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
FY14 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
FY15 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
TOTALS | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Brief explanation for RED or AMBER variance |  |  |  |  | Variance Factor: |  |  |  | Select variance factor from list below. | 

## Slide 6: Status report guidance
1
3
4
5
6
7
8
9
10
Variances will be reported on the project budgets (over the life of the project) as either negative or positive.
If estimate at completion (EAC) exceeds the stated thresholds either negatively or positively, need to complete two additional fields. See #3 and #4 explanations below.
A pre-defined list of reasons for variance.
One(1) to 3 sentences explaining the reason for RED or AMBER status.
Provide a RAG status on dependency.
Program(s) depending upon work/milestone.
11
Self-explanatory.
Required date for completing / delivering work / milestone.
Planned delivery date for work / milestone.
NOTE: Reporting of critical dependencies is only expected of Enterprise Programs. This is an optional section for all other programs/projects.
Critical: Program not able to execute if deliverable not available on time. No contingency available. Intense monitoring required. Dependency is directly impacting critical path.
Significant : Program may be able to execute if deliverable not available on time. Contingency available but at high cost and w/significant lead time.
Description of dependency.
2
Enter RAG status based on resulting variance. See status definitions.

## Slide 7: Confidence ratings
 | Rating | Description | Probability of occurrence* | 
1 | Estimate | Low confidence that milestone date will be met | Less than 50% | Very likely not to occur
2 | Target | Moderate confidence that milestone date will be met | Somewhere in the middle - between 51% and 79% | Good chance, but some doubt exists
3 | Committed | High confidence that milestone date will be met | 80% or higher | Very likely to occur