## Slide 1: Status report guidance April, 2012
1
2
3
4
5
6
7
8
9
10
Summary of progress made since last reporting period
This should not refer to the description or objectives of the initiative.
Briefly state key accomplishments. For example, what key risks/issues have been resolved? What ccritical elements have gone from Red to Amber or Green?
This should not be an exhaustive list of tasks performed during the reporting period.
List key / critical activities behind schedule, the impact, and what is currently being done to bring it back on schedule. This should include “warnings” of any pending impact that leadership and/or other programs should be aware of.
List key / critical activities planned in the next 2 weeks.
This should not be an exhaustive list of tasks to be performed.
Update the overall RAG status from the previous reporting period and add the RAG status for this reporting period:
Red - Project is not on track and has significant challenges and/or issues that materially impact the overall successful achievement of the expected outcomes.
Amber – Project is on track but has some significant challenges and/or issues that may materially impact the overall successful achievement of the expected outcomes.
Green – Project is on track and has no significant challenges and/or issues that may materially impact the overall successful achievement of the expected outcomes, now or in the future.
List key milestones, planned and projected dates. Include RAG status for each milestone.
Confidence Level Rating only applicable for Enterprise Programs.
Milestones should include any critical program / project-specific milestones plus current and next phase tracking milestones.
Report only key/critical risks and mitigating actions, particularly those risks that may have significant impact, such as on other programs.
Report only key/critical issues and action being taken to resolve; includes issues that require escalation—i.e. immediate attention and assistance by leadership for resolution.
Explain reason for program/project and/or key milestones reporting Red or Amber status. Specify:
Why red/amber?
What is significance? What is the impact?
What mitigating actions are in place and when are they planned?
List pending change requests to be approved and recommended actions.