## Slide 1
Messaging & Collaboration Program Reporting Process
July 2013

## Slide 2: Reporting Cadence
Tuesday
Monday
Thursday
Wednesday
Friday
Weekly
Fortnightly
Monthly
Program
Management
Meeting
Programme
Finance
Review
Executive
Steering
Pack
Change Control
Boards
PMO Pack
Workstream
Program
Mgt Team
Director, Sponsor,
Exec and/or PMO
A
A
A
Quality
Review
PM Tool
Program Management Pack
Program health
Report
Dashboard
CRs with
completed Impact
Assessments
CCB Panel Review
ITS Status
Reports
IT Executive
Steering Group
Report
RAID

## Slide 3: Overview of report types?
Reports | Objectives | Inputs | Review Control | Outputs | Frequency | Audience
ITS Status Report | Mandated ITS Report | Workstream status report template Finance (section to be completed by PMO) | Fortnightly QA review (Sessions require a workstream lead or PM) PMO RAG criteria guidance. | Consolidated Program status report to be uploaded into the IT PM tool. | Mid-Month Month End (as per the ITS calendar) | Executive GPMO
Program health Report Dashboard | RAG snapshot of the status of each individual program and program delivery life cycle stages. | Workstream health report template. PMO RAG status for key PMO processes. | Internal PMO review. PMO RAG criteria guidance. | Program Management dashboard. | Weekly | Program Management.
Executive Steering Pack | Program management overview. Escalation channel for key program concern. | ITS Status report. | M&C Program Lead | Executive Pack | Monthly (As requested) | Program Sponsors and Executives. (Presentation Material)
Finance and delivery assurance report are submitted monthly by PMO. No workstream lead input required
3
Messaging & Collaboration Program Reporting Process July 2013

## Slide 4: Report Data Flow?
Transition
Finances
Vendor
Change/Deployment
Lync
Outlook/Exchange
Collaboration
Exec Steering Pack
Exec IT PM Tool Report
Release 1
Release 2
All Program and workstream reports are
consolidated and submitted as Management
Information packs to Executives.
Program level reports consist of consolidated
horizontal workstreams reports and
Program reports to produce ITS Reports
and Executive Steering packs
Horizontal workstreams provide status
inputs into Program level reports
4
Messaging & Collaboration Program Reporting Process July 2013

## Slide 5
  Workstream Lead Responsibilities
  Workstream Leads must upload completed reports into SharePoint folder created by PMO
    M&C PMO will email the link to the latest folder repository to the Workstream Leads on a weekly basis
  Workstream Leads should use the following naming convention below when uploading the reports:
  <<Program>> <<Workstream>> <<Period of Reporting>><<Status Report>><<MMMYYYY>>
  Collaboration Release 1 (Mid-Month or Month End) Status Report Jul 2013
5
Messaging & Collaboration Program Reporting Process July 2013

## Slide 6: Useful links
Program ITS Status Report Template
Sub-Program Health Report Template
Executive Report Template
Program RAG Reporting Guidelines
Program Reporting Cadence
6
Messaging & Collaboration Program Reporting Process July 2013

## Slide 7: Thank you